Corn Hill Cottages

Special Projects Report Oct. ’16 – Sept. ‘17

Special Project			Amount budgeted			Amount Spent

1) Beach Stairs Repairs			$4,500						$4,340

2) Sand Path Nourishment			  $500						$75 *

* compliance fee

3) Storage room shelving			$1,000						$162*

* sink & frame removal

4) Timber Repairs on driveway		$1,300						$519

5) Dune Grass & plantings			$1,000						$1,992

6) Misc.					   $0						$607*

* walkways: paid bill  in this fiscal year / last years project

Total Budgeted:	$8,300					$7,695

Notes:

- Spent under budgeted amount set forth

- Projects NOT completed: sand path nourishment, storage room shelving,

- More than anticipated spent on plantings

- Approx. $600 from previous year accounted for within this report